## Slide 1: Methodologies
Introduction to Software Development

## Slide 2
Session Recording
All training sessions are recorded to:
Support learner progress
Enable review of content
Maintain quality and compliance standards
By attending this session, you acknowledge that recording is taking place.
Camera & Participation Expectations
To support engagement and attendance monitoring:
Cameras should remain on during the session
Please participate actively in discussions and activities
If you are unable to use your camera or microphone for any reason, please inform your tutor directly via chat or message.
This session forms part of your professional apprenticeship experience. Please engage respectfully and professionally throughout.
Session Recording & Professional Expectations

## Slide 3
Safeguarding
British Values
Prevent
Safeguarding protects individuals from harm, abuse, neglect, radicalisation and exploitation.
If you have a concern about yourself or someone else, email:
We treat all concerns seriously and confidentially.
These values underpin everything we do in professional and digital environments.
The British Values are:
Prevent is about protecting people from being drawn into extremism or radicalisation.
In our programmes, Prevent links to: • Online safety • Digital responsibility • Critical thinking • Professional ethics
safeguarding@bpp.com Or speak to your tutor privately.
1. Democracy
2. Rule of Law
3. Individual Liberty
4. Mutual Respect
5. Tolerance of Different Faiths and Beliefs
As we go through today’s session, consider:
How today’s topic connects to British Values Whether there are any Prevent or digital safety themes How this learning supports your professional and career development
Your tutor will guide discussion and help you make these connections.
Safeguarding, British Values & Wider Learning
Notes: Today’s Link to Wider Learning
Tutor to highlight:
How today’s topic links to British Values
Any Prevent or digital safety themes
How this supports your career development

## Slide 4: Methodologies
Introduction to Software Development

## Slide 5: Learning Aim and Objectives
Session Aim
Understand that there are different types of methodologies in use within Software Development (D2, D3, D4, D11, D21)
Objectives
Identify
Identify some of the different types of methodologies within Software Development
Analyse
Analyse methodologies to establish advantages and disadvantages to that process
Summarise
Summarise methodologies that are in common use
Notes: This slide must be used to introduce the learners to the expectations of this session and provide the starting point for a discussion around the learning and content to be covered in this session.
Session Aim – this is a sentence which details the high-level expectation for learning in this session:
“Investigate the fundamentals of networking architectures through looking at Logical Topologies and Protocols which provide management for data transmission.”
Objectives – this is the steps that will be taken to achieve the Aim. Steps on a ladder
“Identify each of the five main networking Logical Topologies used in modern computer networks.”
“Describe the primary benefits of each Logical Topology.”
“List and detail the main features of communications protocols used in computer and telecommunications networks.”
“Explain how communications protocols impact the performance selection of a Logical Topology and the overall network.”

## Slide 6: Competencies and Coverage
Professional Discussion underpinned by Portfolio |  | 
Knowledge | Skills | Behaviours
K1, K3, K4, K5, K7, K8, K10, K12 | S2, S3, S5, S8, S9, S13, S14, S15, S17 | B1, B4, B5, B6, B7, B8, B9
Work-based Project with Questioning |  | 
Knowledge | Skills | Behaviours
K2, K6, K9, K11 | S1, S4, S6, S7, S10, S11, S12, S16 | B2, B3
Notes: Make the learners aware of what KSBs have been covered during this session and which of their Assessment Methods they relate to.
Adapt according to your course/AMs – these are the AMs and KSBs for L4 Network Engineer

## Slide 7: Software Development Methodologies

## Slide 8: Methodologies
There are a number of methodologies in use within Software Development
These include the methodologies we are going to look at:
There are other methodologies in use, and many methods have also stopped being used or been mostly replaced by other methodologies
K1
Waterfall
Spiral Model
V-Model
Agile
Prototyping
RAD
DSDM

## Slide 9: Waterfall

## Slide 10: Waterfall
As an overview Waterfall is a cascading set of steps that you move down and any issues will result in a return to the top of the cascade.
The exact names of the stages will change depending on the needs of the project and the vision of the team
Requirements
Design
Implementation
Code, Test and Fix
Final Deadline
K1, K5

## Slide 11: Waterfall
Consider the Waterfall methodology
Have you ever used it?
Write a short summary of it
What pitfalls may exist in this approach?
Can you think of any situations where this methodology may be used?
What advantages and disadvantages of this approach can you think of?
K1, K5, S11, B9

## Slide 12: Waterfall
Advantages
Easy to measure and control
  Workflow is organised in clearly defined stages
  Timing can be set precisely and the budget can be planned accordingly
Management is easy
  As it has a definite structure it is perfect for small teams and inexperienced managers
Onboarding is faster
  Developers can get up to speed quickly because all the stages logically follow each other
Disadvantages
Lack of flexibility
  The team can’t fix issues left from the previous stage
  This leads to piled up bugs and technical debt
Collaboration issues
  Different teams do not work together
  If something goes wrong each team are likely to blame another team for the failure
K1, K5

## Slide 13: Spiral

## Slide 14: Spiral
Spiral model isn’t a standalone model, it can be used with Agile, Waterfall, Prototyping, RAD and DSDM
The whole purpose is to assist in the visualisation and detailed description of the risks associated with the software products
It is conducted in cycles, every cycle defines a set of tasks that the team will work on, the more complicated and riskier the project the more cycles
K1, K5
Planning
Risk Analysis
Development
System Evaluation
Concept Development
Cycle 1
Cycle 2

## Slide 15: Spiral
Consider the Spiral methodology
Have you ever used it?
Write a short summary of it
What pitfalls may exist in this approach?
Can you think of any situations where this methodology may be used?
What advantages and disadvantages of this approach can you think of?
K1, K5, S11, B9

## Slide 16: Spiral
Advantages
Security Assurance
  Product Developers and Owners understand the possible difficulties and contingency plans are in place
Facilitated Management of Large Projects
  When the stakes are high thorough risk assessment during the entire development process helps prevent unexpected crises
Flexibility
  The risks are evaluated at every stage so economic trends can also be considered regularly
Disadvantages
Complicated
  It requires highly developed analytical skills
Expensive
  Determining risk at every stage takes a lot of productive time increasing the cost
Difficult to Manage
  Project manager can have a hard-time evaluating and monitoring the efficiency of the risk assessment as it is hard to quantify
K1, K5

## Slide 17: Prototyping

## Slide 18: Prototyping
The name of the model defines the central concept
Systems are defined in the requirements stage, then are stripped back leaving only the characteristics required for the execution of the essential features
This minimum viable product is conceptualised, designed, created and then Beta-Tested
During the Beta Testing feedback is produced which is analysed and is implemented in the next iteration of the product
K1, K5
Minimum
M
The most rudimentary, bare-bones foundation of the solution possible
Viable
V
Sufficient enough for early adopters
Product
P
Something tangible that customers can touch and feel

## Slide 19: Prototyping
Consider the Prototyping methodology
Have you ever used it?
Write a short summary of it
What pitfalls may exist in this approach?
Can you think of any situations where this methodology may be used?
What advantages and disadvantages of this approach can you think of?
K1, K5, S11, B9

## Slide 20: Prototyping
Advantages
Quick Consent Validation
  Product owners can test to see if the idea is well received
  Product owners can see if the system has potential
Users contribute early
  Collecting additional feedback early helps developers focus on the most notable improvements and track bugs
Time and Resource Efficient
  Team focuses on the necessary simple functionality that isn’t expensive
  If feedback is bad then the project can be stopped without many resources having been spent on it
Disadvantages
Releasing potentially defective products to market
  Users can be disappointed by the prototype and feedback accordingly
  The product owner could cancel a project based on the feedback when the project was viable but the prototype was wrong
Skills
  The team needs to have expertise in MVP development particularly in how to build and market a prototype
K1, K5

## Slide 21: V-Model

## Slide 22: V-Model
V model is in many ways similar to the Waterfall model
It is sequential but each stage on the way down requires a test plan to be constructed
On the way up the tests are executed if a set of tests are failed then it is possible to return to the corresponding stage to determine what happened
The left hand side of the V is known as the Verification stages and the right hand side is known as the Validation stages
K1, K5
Requirements
High Level Design
Low Level Design
Implementation
Unit Testing
Integration Testing
Acceptance and System Testing

## Slide 23: V-Model
Consider the V-model methodology
Have you ever used it?
Write a short summary of it
What pitfalls may exist in this approach?
Can you think of any situations where this methodology may be used?
What advantages and disadvantages of this approach can you think of?
K1, K5, S11, B9

## Slide 24: V-Model
Advantages
Simple and Easy to use
Testing activities like planning tests happen well before coding
Proactive defect tracking
Avoids downward flow of the defects
Works well with small-projects where requirements can be easily understood
Disadvantages
Very rigid and not flexible
No early prototypes are created the only product development happens in the implementation stage
If any changes are made to the requirements then the whole process needs to be restarted with requirement documents and associated testing documents being updated
No consideration of deployment or maintenance in the model
K1

## Slide 25: RAD

## Slide 26: RAD
Rapid Application Development (RAD) is similar to Agile and the Prototype models
It emphasises like them the importance of an MVP but it also prioritises speed of delivery over any other metric
Developers release new interactions of the product without worrying too much about how perfect the system is
K1, K5
Analysis & Quick Design
Demonstrate
Testing
Deployment
Demonstrate
Refine
Build

## Slide 27: RAD
Similarities to Agile and Prototype are as follows:
  Developers are focused on creating the main functionality first, releasing that and then working on perfecting it
  Testing isn’t as important early on in the project
  Flexibility is prioritised over planning – as in Agile
K1, K5

## Slide 28: RAD
Consider RAD
Have you ever used it?
Write a short summary of it
What pitfalls may exist in this approach?
Can you think of any situations where this methodology may be used?
What advantages and disadvantages of this approach can you think of?
K1, K5, S11, B9

## Slide 29: RAD
Advantages
Early Feedback
  Users and stakeholders can evaluate the prototype early on and contribute to the project with their opinions
Flexibility
  Developers can change the product requirements and deliverables at any time
Quick Results
  Having a done product is seen as better than aiming to release a perfect product meaning that tangible results are seen sooner
Disadvantages
Due to the emphasis on the speed of delivery this can lead to a quick-and-dirty approach to problem-solving
Management Difficulties
  Product managers need to continually control the process so that they can track tangible results and monitor the quality of the iterations
K1, K5

## Slide 30: DSDM

## Slide 31: DSDM
Dynamic System Development (DSDM) looks at the product as a complete system and not just a combination of features or code files
Every system is evaluated in terms of the tangible value it brings to the business
DSDM can be combined with the other methods, but the focus is always on the business and the value the system will bring
K1, K5
Create functional prototype
Identify functional prototype
Agree plan
Review functional prototype
Identify design prototype
Create design prototype
Review design prototype
Agree plan
Review business aspects
Train users
Implement
User approval & guidelines
Feasibility Study & business study

## Slide 32: DSDM
DSDM comprises of five key stages
  Feasibility Study
  Business Research
  Functional Model Ideation
  System Design
  Implementation
This means the majority of the stages focus on the first part of the SDLC
This means it can emphasise the importance of ensuring that the system brings the expected benefits to the company and the market
K1, K5
Create functional prototype
Identify functional prototype
Agree plan
Review functional prototype
Identify design prototype
Create design prototype
Review design prototype
Agree plan
Review business aspects
Train users
Implement
User approval & guidelines
Feasibility Study & business study

## Slide 33: DSDM
Consider DSDM
Have you ever used it?
Write a short summary of it
What pitfalls may exist in this approach?
Can you think of any situations where this methodology may be used?
What advantages and disadvantages of this approach can you think of?
K1, K5, S11, B9

## Slide 34: DSDM
Advantages
The first stages do not involve any in-depth knowledge of software development
Provides product owners and software developers with strategic information that will be essential during the development, marketing and support stages
Cost-efficient
  Research and analysis isn’t as expensive as development
Time-efficient
  Product Owners can eliminate some concepts early on and avoid wasting time and resources on those concepts
Disadvantages
Time-consuming initial stages
  The first research stage takes a lot of time
Documentation
  Product owners will need to be presented with multiple reports and research documents
Difficult to manage
  Development teams need to know how to analyse concepts and be efficient at performing such analytical activities
K1, K5

## Slide 35: XP

## Slide 36: XP
Extreme Programming (XP) is a test-driven software methodology
If the team hasn’t ran all the tests of the system modules then the code isn’t perfect
Every piece of code is tested as it is developed and so the system relies heavily on unit testing
Automated testing is also used heavily as thousands of tests need to be ran on a daily basis
K1, K5
Stories
Stories
Release
Acceptance Tests
Exploration
Iteration Planning
Iteration
Small Releases
Collective Codebase
Pair Programming
Development
Build
Test
Customer Approval
Continuous Integration

## Slide 37: XP
Consider XP
Have you ever used it?
Write a short summary of it
What pitfalls may exist in this approach?
Can you think of any situations where this methodology may still be used?
What advantages and disadvantages of this approach can you think of?
K1, K5, S11, B9

## Slide 38: XP
Advantages
Time and cost-efficient
  Time is not wasted on rewriting functionality, eliminating bugs or on technical debt
No need to refactor
  Code is evaluated and refactored as it is being written
Better performance
  Users do not see functionality or interface bugs in the presented project
Reduced risks
  As there is consistent monitoring there is a minimised risk of sudden system failures
Disadvantages
Lack of creativity
  By having a strict approach to quality there can be a limit placed on the developers’ creativity, making them focus more on producing error free systems and less on innovative solutions
Investment in testing
  The Product Owners and Stakeholders need to be ready to invest more resources and budget into testing and the management of that testing
K1, K5

## Slide 39: Summary

## Slide 40: Achieving Learning Aim and Objectives
Session Aim
Understand that there are different types of methodologies in use within Software Development (D2, D3, D4, D11, D21)
Objectives
Identify
Identify some of the different types of methodologies within Software Development
Summarise
Summarise methodologies that are in common use
Analyse
Analyse methodologies to establish advantages and disadvantages to that process
Notes: This slide MUST be shown at the end of each Learning Block so that we can gather feedback from Learners about their experiences.
If sharing through the ‘Present in Teams’ feature in PowerPoint, Learners can click the link (the image) directly.
If sharing through ‘Share a Desktop’ in Teams then the link will need to be shared with the Learners through the chat.
Direct Link -

## Slide 41: Competencies and Coverage
Professional Discussion underpinned by Portfolio |  | 
Knowledge | Skills | Behaviours
K1, K3, K4, K5, K7, K8, K10, K12 | S2, S3, S5, S8, S9, S13, S14, S15, S17 | B1, B4, B5, B6, B7, B8, B9
Work-based Project with Questioning |  | 
Knowledge | Skills | Behaviours
K2, K6, K9, K11 | S1, S4, S6, S7, S10, S11, S12, S16 | B2, B3
Notes: Make the learners aware of what KSBs have been covered during this session and which of their Assessment Methods they relate to.
Adapt according to your course/AMs – these are the AMs and KSBs for L4 Network Engineer

## Slide 43: Methodologies
Introduction to Software Development

## Slide 44
Session Recording
All training sessions are recorded to:
Support learner progress
Enable review of content
Maintain quality and compliance standards
By attending this session, you acknowledge that recording is taking place.
Camera & Participation Expectations
To support engagement and attendance monitoring:
Cameras should remain on during the session
Please participate actively in discussions and activities
If you are unable to use your camera or microphone for any reason, please inform your tutor directly via chat or message.
This session forms part of your professional apprenticeship experience. Please engage respectfully and professionally throughout.
Session Recording & Professional Expectations

## Slide 45
Safeguarding
British Values
Prevent
Safeguarding protects individuals from harm, abuse, neglect, radicalisation and exploitation.
If you have a concern about yourself or someone else, email:
We treat all concerns seriously and confidentially.
These values underpin everything we do in professional and digital environments.
The British Values are:
Prevent is about protecting people from being drawn into extremism or radicalisation.
In our programmes, Prevent links to: • Online safety • Digital responsibility • Critical thinking • Professional ethics
safeguarding@bpp.com Or speak to your tutor privately.
1. Democracy
2. Rule of Law
3. Individual Liberty
4. Mutual Respect
5. Tolerance of Different Faiths and Beliefs
As we go through today’s session, consider:
How today’s topic connects to British Values Whether there are any Prevent or digital safety themes How this learning supports your professional and career development
Your tutor will guide discussion and help you make these connections.
Safeguarding, British Values & Wider Learning
Notes: Today’s Link to Wider Learning
Tutor to highlight:
How today’s topic links to British Values
Any Prevent or digital safety themes
How this supports your career development

## Slide 46: Methodologies

## Slide 47: Learning Aim and Objectives
Session Aim
Understand that there are different types of methodologies in use within Software Development (D2, D3, D4, D11, D21)
Objectives
Identify
Identify some of the different types of methodologies within Software Development
Critically Analyse
Critically analyse methodologies covered within the session
Explain
Explain Agile principles and describe some Agile methodologies
Describe
Describe the methodology in use within your team
Classify
Classify the type of methodology in use in relation to the types introduced
Notes: This slide must be used to introduce the learners to the expectations of this session and provide the starting point for a discussion around the learning and content to be covered in this session.
Session Aim – this is a sentence which details the high-level expectation for learning in this session:
“Investigate the fundamentals of networking architectures through looking at Logical Topologies and Protocols which provide management for data transmission.”
Objectives – this is the steps that will be taken to achieve the Aim. Steps on a ladder
“Identify each of the five main networking Logical Topologies used in modern computer networks.”
“Describe the primary benefits of each Logical Topology.”
“List and detail the main features of communications protocols used in computer and telecommunications networks.”
“Explain how communications protocols impact the performance selection of a Logical Topology and the overall network.”

## Slide 48: Competencies and Coverage
Professional Discussion underpinned by Portfolio |  | 
Knowledge | Skills | Behaviours
K1, K3, K4, K5, K7, K8, K10, K12 | S2, S3, S5, S8, S9, S13, S14, S15, S17 | B1, B4, B5, B6, B7, B8, B9
Work-based Project with Questioning |  | 
Knowledge | Skills | Behaviours
K2, K6, K9, K11 | S1, S4, S6, S7, S10, S11, S12, S16 | B2, B3
Notes: Make the learners aware of what KSBs have been covered during this session and which of their Assessment Methods they relate to.
Adapt according to your course/AMs – these are the AMs and KSBs for L4 Network Engineer

## Slide 49: Review

## Slide 50: Reviewing models
Before we look at Agile consider the methodologies we have reviewed.
Critically analyse them
(perhaps by conducting further research)
What in your opinion is good about them, why?
What in your opinion are their shortcomings, why?
Which is the best methodology in your opinion? Why?
Try to think and reason beyond the advantages and disadvantages I have provided you with
K1, K5, S11, B9
Waterfall
Spiral Model
V-Model
Prototyping
RAD
DSDM
XP

## Slide 51: Agile

## Slide 52: Agile
Agile is a catch-all description for a number of methodologies
It is based on a manifesto that is defined by 4 values
All Agile methodologies follow these principles
K1, K5
Individuals and interactions over processes and tools Working software over comprehensive documentation Customer collaboration over contract negotiation Responding to change over following a plan

## Slide 53: Agile History
The agile manifesto was written in 2001 by 17 software developers who met in Snowbird, Utah
The manifesto means;
  Whilst tools and processes are important it is more important to have competent people working together effectively
  Good, comprehensive documentation is important to help people understand the software and how it is built, but the purpose of a software project is the software not the documentation
  Contracts are important, but it is not a substitute to working closely with the clients to discover what they need
  Plans are important, but they need to be flexible enough to accommodate changes in technology, the environment, the client’s priorities and people’s understanding of the problem and how to solve it
K1, K5

## Slide 54: Agile History
The manifesto is based on 12 principles
  Customer satisfaction by early and continuous delivery of valuable software.
  Welcome changing requirements, even in late development.
  Deliver working software frequently (weeks rather than months).
  Close, daily cooperation between business people and developers.
  Projects are built around motivated individuals, who should be trusted.
  Face-to-face conversation is the best form of communication (co-location).
  Working software is the primary measure of progress.
  Sustainable development, able to maintain a constant pace.
  Continuous attention to technical excellence and good design.
  Simplicity—the art of maximizing the amount of work not done—is essential.
  Best architectures, requirements, and designs emerge from self-organizing teams.
  Regularly, the team reflects on how to become more effective, and adjusts accordingly.
There is currently some discussion about whether these need to be reviewed as the manifesto and principles are now over 20 years old.

## Slide 55: Agile (in general)
Advantages
Flexibility
  If there is a mistake in the project requirements it can be fixed at any stage
Multiple product operations
  The software is released often but only with small changes
Disadvantages
Less control
  The project cost cannot be estimated early on.
  Negotiations with product owners and stakeholders become more complicated because a precise estimate can’t be created and budget guarantees can’t be provided
More commitment from the team
  Developers, testers and designers need to communicate with each other and also with management
K1, K5

## Slide 56: Methodologies
Agile is not a methodology on its own it is a set of principles and values that various methodologies have adopted
In a small group research the following one of the following 2 methodologies and prepare a presentation
The presentation must cover the following elements
K1, K2, K3, K4, K5, K6, S15, B4, B7, B9
SCRUM
Kanban
Roles & Responsibilities
Events
Artifacts
Anything else of Interest
Overview
History
Overall Process/Practices

## Slide 57: Scrum

## Slide 58: Scrum – Overview
Scrum is an agile framework
In the framework are a series of processes and techniques
It is mostly used to develop products within a Software Development environment however it is not specific to that sector and can be adapted for use in other environments
A Scrum team usually consists of between 3 to 9 members who work together
In Scrum there is no need for a task manager, team lead or product manager
K1, K5

## Slide 59: Scrum Overview
Scrum is built on 3 pillars which are bound together by a single characteristic
The pillars are:
  Transparency
  Inspection
  Adaptation
The characteristic is Trust
There are then the Scrum Values
  Courage
  Focus
  Commitment
  Respect
  Openness
K1, K5
Transparency
Adaptation
Inspection
TRUST
SCRUM
COURAGE
Scrum Team members have the courage to do the right thing and work through tough problems
FOCUS
Scrum Team members focus on the Sprint and the goals of the Team
COMMITMENT
Scrum Team members personally commit to achieving the goal of the Team
RESPECT
Scrum Team members respect each other to be capable, independent people
OPENNESS
Scrum Team members and the Stakeholders agree to be open about all the work and the challenges that arise whilst performing the work

## Slide 60: Scrum – History
Scrum was initial implemented by Jeff Sutherland, Jon Scumniotales and Jeff McKenna at the Easel Corporation in 1993
They drew inspiration from an article written by Hirotaka Takeuchi and Ikujiro Nonaka published in the Harvard Business Review in 1986
In 1995 Jeff Sutherland and Ken Schwaber presented a paper called “The SCRUM Development Process”
In 2001 Sutherland and Schwaber were present at the drafting of the Agile Manifesto
The first Scrum Guide was published in 2010 by Sutherland and Schwaber as a way of clarifying what Scrum is
K1, K5
Notes: https://www.thescrummaster.co.uk/wp-content/uploads/2016/09/The-New-New-Product-Development-Game.pdf

## Slide 61: Scrum – Roles & Responsibilities
Product Owner
Accountable for the product success
Determine what needs to be done and set the priorities for the tasks
Holds the vision for the work and broadly controls it
Face of the Project
Scrum Master/Agile Coach/Scrum Coach
Protects the team
Protects the Scrum Process
Development Team
Consists of Software Architects, Testers, Developers and Designers who work collectively together
Whilst Priority is determined by the PO they decide what they will work on
How they work on those tasks is determined by them with the Scrum Coach supporting them so they can have a high level of autonomy and independence
Prevents the Product Owner from overstepping their boundaries
Expert in Scrum, make sure PO and Dev team follow it
K1, K2, K3, K5, K6,

## Slide 62: Scrum – Events
Sprint
Sprint Planning
Daily Scrum
Short cycles of 1 month or less during which work is done
It contains all the other Scrum Events
A new Sprint starts immediately after the preceding one concludes
An event dedicated to planning the work that will be carried out during the sprint
An event held daily where the Development Team inspect the progress towards the Sprint Goal
Blockers are identified and adaptations are made accordingly
K1, K5, K6

## Slide 63: Scrum – Events
Sprint Review
Event held at the end of the Sprint where the Scrum Team and Stakeholders review what was accomplished during the Sprint and what has changed in their event
Attendees collaborate on what is to be done next
Sprint Retrospective
During this event the Scrum Team gather and discuss how the Sprint went and identify the most helpful changes to improve the Team’s effectiveness
K1, K5, K6

## Slide 64: Scrum – Artifacts
Product Backlog
An evolving, ordered list of what is needed to improve the product
Single source of work to be undertaken by the Team
Commitment: Product Goal – the target the team plans against
Sprint Backlog
Highly visible list of work that is the Development Team’s plan for the sprint which may evolve as they learn
Commitment: Sprint Goal – the single objective of the sprint
Increments
Small pieces of work that serve as stepping stones towards the Product Goal
Delivery can occur as often as needed during the Sprint and there is no limit of one release per Sprint
Commitment: Definition of Done – the description of what it takes for an Increment to be considered complete
K1, K5, K6

## Slide 65: Scrum – Process
K1, K5, K6
Product Backlog
Sprint Planning
Sprint Backlog
Sprint
Daily
Stand-up
Sprint Review
Sprint Retrospective
Increment
Refinement
Release
Key
Artifacts to manage Work
Events or Ceremonies
Ongoing Activity

## Slide 66: Scrum
Consider Scrum
Have you ever used it?
Write a short summary of it
What pitfalls may exist in this approach?
Can you think of any situations where this methodology may still be used?
What advantages and disadvantages of this approach can you think of?
K1, K5, S11, B9

## Slide 67: Scrum
Advantages
Helps teams deliver project deliverables quickly
Ensures effective use of time and money
Large projects are split into manageable sprints
Developments are coded and tested during sprints
Clear visibility of progress due to the regular ceremonies
Responds well to and incorporates feedback from Clients and Stakeholders
Short sprints enable changes based on feedback to be implemented quickly
Individual effort and contribution of team members is visible during stand-ups
Disadvantages
Lack of definite end-date can lead to scope creep
If team members are not committed or co-operating with other members the chances of project failure are high
Adopting the framework with large teams is very challenging
It can take time for team members to become used to the Scrum process
Senior management may be uneasy with the concept of self-managing teams
Team members leaving or changing during the project can have a negative impact on the team
K1, K5

## Slide 68: Kanban

## Slide 69: Kanban – Overview
The Kanban method is a way of designing, managing and improving flow systems
It allows organisations to start with their existing workflow and then drive evolutionary change
Organisations visualise their current flow of work, limit the number of works in progress and stop starting and start finishing
The name comes from the Japanese word “kanban” which means “visual board” or a “sign”
It is not actually a methodology or a framework, it is a management method or approach
K1, K5

## Slide 70: Kanban – History
Kanban actually originated in Japan during the 1940s when an Industrial Engineer at Toyota called Taiichi Ohno was looking for ways to make Toyota competitive with its American rivals
In 1978 Taiichi Ohno’s book “Toyota Production System – Beyond Large-Scale Production” was published laying out the principles of Lean Manufacturing and also Kanban
In 2004 David Anderson developed a pull system for a Microsoft Engineering Group and discovered that it worked as a virtual Kanban system and he called it the Kanban Method
This system was further developed by Anderson and his colleagues and by 2007 it looked very similar to the current system
It was picked up by companies looking to implement Agile but were struggling to implement Scrum and they found that Kanban smoothed the way and made the transition easier
K1, K5

## Slide 71: Kanban - Principles
Change Management Principles
Start with what you do now
Encourage Acts of Leadership at all levels
Agree to pursue Incremental, Evolutionary Change
Kanban can be used with existing workflows, systems and processes without disrupting what is already in use
It will highlight issues that need to be resolved, but it will help plan for these changes and ensure that the change is not disruptive
The system is designed to meet minimal resistance in instead promotes continuous, small changes to the current process
Sweeping changes are discouraged as they will generate resistance
Leadership at all levels derives from people’s everyday insights and acts to improve their way of working
Every shared observation promotes a continuous improvement mindset to reach optimal performance within the team
K1, K5, K6

## Slide 72: Kanban - Principles
Service Delivery Principles
Focus on Customer’s needs and expectations
Manage the Work, not the workers
Evolve policies to improve customer and business outcomes
Delivering what the customer wants needs to be at the centre of the organisation
By understanding the customer’s needs and expectation your attention is drawn to ensuring that the provided systems are of high quality and value to the customer
By managing the work within the systems you empower people to organise their work as they see fit.
Therefore, managers can focus on the desired outcomes without worrying about needing to micro-manage the staff delivering the system
Processes can be reduced to the concept that they are simply a set of policies which layout how work should be done, who should do it and in what order.
These policies need to be reviewed regularly to ensure that they are delivering the best out comes for the customer and the business
K1, K5, K6

## Slide 73: Kanban - Practices
K1, K5, K6
Show work and its flow.
Visualise risks.
Build a visual model that reflects how you really work
Visualise
Improve Collaboratively
Evolve experimentally
using the scientific method.
Hypothesis-driven change.
Run safe-to-fail experiments.
Make Policies Explicit
Have agreed policies, visible to everyone involved.
  Pull Criteria
  WIP Limits
  Classes of Service
  And others as appropriate
Establish Feedback Loops
Establish feedback loops at an appropriate cadence.
Foster collaboration, learning, and improvements.
Data-driven.
Limit Work in Progress
Stop starting, start finishing!
Left yields to right.
Limit work in the system to available capacity.
Data-driven.
Manage Flow
Flow is the movement of work.
Manage flow to be smooth and predictable.
Use data.

## Slide 74: Kanban – Roles & Responsibilities
There are no dictated roles within Kanban but there are some recommended ones
It advises that you use the roles currently within your team and make changes as needed to improve the process
In practice two roles have emerged that serve particular purposes within Kanban
K1, K2, K3, K5, K6
Service Request Manager
Service Delivery Manager
Understands the needs and expectations of customers
Facilitates the selection and ordering of items at Replenishment Meeting
Function is often filled by a Product Manager, Product Owner or Service Manager
Responsible for the flow of work to deliver selected items to customers
Facilitates the Kanban meeting and Delivery Planning
Other names for this function are Flow Manager, Delivery Manager or Flow Master

## Slide 75: Kanban – Events
There are no dictated Events in Kanban but there are some suggested ones
These suggested events are also known as Cadences and are present to reinforce the feedback loops
K1, K6
Strategy Review (Quarterly)
Operations Review (Monthly)
Risk Review (Monthly)
Select the services to provide and the context in which those services are appropriate
Understand the balance between and across services, including deploying people and resources to maximise the delivery of value
Understand and respond to delivery risks in services

## Slide 76: Kanban – Events
Service Delivery Review (Bi-Weekly)
Examine and improve the effectiveness of a service
Very similar to a retrospective focused on improving the Kanban system
Replenishment Meeting (Weekly)
Identify items that the team will work on and determine which items will be picked next
This is very similar to a planning meeting for a sprint or iteration
The Kanban Meeting (Daily)
A team working on a system co-ordinates their activities for the day
Similar to the daily stand-up in Scrum
Delivery Planning Meeting (Per Delivery Cadence)
Monitor and plan deliveries to customers
K1, K6

## Slide 77: Kanban – Stages
The number of stages within Kanban can vary as much as the team wishes it to, but the danger is that with an increased number of stages comes confusion and increased risks
These stages are displayed on the Kanban boards that are used where each work item is displayed on a card placed in the column corresponding to the stage that the item is in
K1, K5, K6
Backlog
Done
Development
Testing
F
A
B
C
D
E
2
3
Flow
Flow
Flow
Limit to how many tasks can be allowed in the column

## Slide 78: Kanban – Tools
The major tool within Kanban is the Kanban board which consists of a number of elements
K1, K5, K6
Card
Column
Swimlanes
A card is a visual representation of the tasks that need to be completed
Cards contain details about the task and its status such as description, person it is assigned to, deadline etc.
Every column represents a different stage of your work flow
The cards move through the stages until they are fully completed
Horizontal lanes used to separate the tasks in some fashion be that different activities, classes of service, teams, priority etc.
WiP Limits
The maximum number of elements allowed in a column on the Kanban board

## Slide 79: Kanban - Tools
Commitment Point
The commitment point marks the column where tasks wait to be pulled into the flow
Delivery Point
The column where tasks that are completed are considered finished
K1, K5, K6
Backlog
Done
Development
Testing
F
A
B
C
D
E
2
3
Back-end
Front-end
Commitment Point
Delivery Point
Card
Column
Swimlane
WiP Limit

## Slide 80: Kanban – Pull System
The major advantage of Kanban is that it helps the teams move from a ‘push’ system to a ‘pull’ system
‘Push’ systems happen naturally within teams one person finishes their work and pushes it onto the next stage without worrying about the capacity of that stage
The problem with a ‘push’ system is that it sees the stages as silos where people’s functions are completed in isolation rather than being seen as a system
With Kanban tasks are pulled from one stage to the next when the person completing the next stage has the capacity to complete that task
K1, K5, K6

## Slide 81: Kanban - Practices
Visualise Work
Limit Work-in-Progress
Manage Flow
Create a visual model of your work so you can observe the flow as it moves through the system
By making it visible you can see blockers, bottlenecks and queues leading to increased communication and collaboration
It is clear how fast things are moving through the system and where additional effort may be needed to boost flow
By limiting the amount of unfinished work in the system the flow speed is increased
Avoid issues related to task switching and the need to reprioritise tasks
WiP limits enable teams to work faster in a healthier, more sustainable environment
Manage the work not the people
Focus on the work-processes and work on understanding how to get the work through those processes faster
K1, K5, K6

## Slide 82: Kanban - Practices
Make Process Policies Explicit
Implement Feedback Loops
Improve Collaboratively, Evolve Experimentally
If you don’t understand your process you can’t improve it
Processes should be clearly defined, published and communicated
People need to believe that the process is useful
When everyone is familiar with the goal they can work towards it and make decisions that have a positive impact
Feedback loops are an integral part of any good system
Feedback loops should be at a team-level and a service-level
By getting feedback quickly you can identify if you are working towards the right thing or are on the wrong track
As the method is an evolutionary improvement process you can adopt small changes and improve gradually at a pace that can be handled by your team
It encourages the use of a scientific method of improvement by forming hypotheses and testing them then making changes as necessary depending on the outcome of the test
Help the team develop a mindset based on improvement through evolutionary change
K1, K5, K6

## Slide 83: Kanban
Consider Kanban
Have you ever used it?
Write a short summary of it
What pitfalls may exist in this approach?
Can you think of any situations where this methodology may still be used?
What advantages and disadvantages of this approach can you think of?
K1, K5, S11, B9

## Slide 84: Kanban
Advantages
Enhanced flexibility
  the queue can be rearranged and reprioritised as needed without impacting the other product development activities
  No rules regarding prioritisation, decision-making, processes required to enter or exit stages
Alignment of the team
  all team members are kept on the same page and are aware of what is being worked on
Exposes chokepoints and bottlenecks
  When columns on the board start getting too long they indicate problems between resourcing and demand
Disadvantages
Potentially outdated
  The board must be kept up to date because if it isn’t then issues may arise with the development
Board Complexity
  The board can become too complicated to be managed efficiently
Timeless
  There is no timing so there are no timeframes attached to the various stages
K1, K5

## Slide 85: Your Methodology

## Slide 86: Your Methodology
Consider the Development Process within your current team
Summarise the stages and events that occur within it
What type of methodology would you classify it as?
Try to explain and justify why you feel your team develops in this way
K1, K2, K3, K5, K6, S15, B1, B2, B7, B8, B9

## Slide 87: Summary

## Slide 88: Achieving Learning Aim and Objectives
Session Aim
Understand that there are different types of methodologies in use within Software Development (D2, D3, D4, D11, D21)
Objectives
Identify
Identify some of the different types of methodologies within Software Development
Critically Analyse
Critically analyse methodologies covered within the session
Explain
Explain Agile principles and describe some Agile methodologies
Describe
Describe the methodology in use within your team
Classify
Classify the type of methodology in use in relation to the types introduced
Notes: This slide MUST be shown at the end of each Learning Block so that we can gather feedback from Learners about their experiences.
If sharing through the ‘Present in Teams’ feature in PowerPoint, Learners can click the link (the image) directly.
If sharing through ‘Share a Desktop’ in Teams then the link will need to be shared with the Learners through the chat.
Direct Link -

## Slide 89: Competencies and Coverage
Professional Discussion underpinned by Portfolio |  | 
Knowledge | Skills | Behaviours
K1, K3, K4, K5, K7, K8, K10, K12 | S2, S3, S5, S8, S9, S13, S14, S15, S17 | B1, B4, B5, B6, B7, B8, B9
Work-based Project with Questioning |  | 
Knowledge | Skills | Behaviours
K2, K6, K9, K11 | S1, S4, S6, S7, S10, S11, S12, S16 | B2, B3
Notes: Make the learners aware of what KSBs have been covered during this session and which of their Assessment Methods they relate to.
Adapt according to your course/AMs – these are the AMs and KSBs for L4 Network Engineer