## Slide 1: Recording

## Slide 2: SDLC Stages – Planning & Analysis
Introduction to Software Development

## Slide 3
Session Recording
All training sessions are recorded to:
Support learner progress
Enable review of content
Maintain quality and compliance standards
By attending this session, you acknowledge that recording is taking place.
Camera & Participation Expectations
To support engagement and attendance monitoring:
Cameras should remain on during the session
Please participate actively in discussions and activities
If you are unable to use your camera or microphone for any reason, please inform your tutor directly via chat or message.
This session forms part of your professional apprenticeship experience. Please engage respectfully and professionally throughout.
Session Recording & Professional Expectations

## Slide 4
Safeguarding
British Values
Prevent
Safeguarding protects individuals from harm, abuse, neglect, radicalisation and exploitation.
If you have a concern about yourself or someone else, email:
We treat all concerns seriously and confidentially.
These values underpin everything we do in professional and digital environments.
The British Values are:
Prevent is about protecting people from being drawn into extremism or radicalisation.
In our programmes, Prevent links to: • Online safety • Digital responsibility • Critical thinking • Professional ethics
safeguarding@bpp.com Or speak to your tutor privately.
1. Democracy
2. Rule of Law
3. Individual Liberty
4. Mutual Respect
5. Tolerance of Different Faiths and Beliefs
As we go through today’s session, consider:
How today’s topic connects to British Values Whether there are any Prevent or digital safety themes How this learning supports your professional and career development
Your tutor will guide discussion and help you make these connections.
Safeguarding, British Values & Wider Learning
Notes: Today’s Link to Wider Learning
Tutor to highlight:
How today’s topic links to British Values
Any Prevent or digital safety themes
How this supports your career development

## Slide 5: Learning Aim and Objectives
Session Aim
Describe the planning and analysis stages and how to document this stage (D1, D2, D5, D21)
Objectives
Describe
Describe the basics of the Planning and Analysis stages of the SDLC
Justify
Justify the need for the Feasibility Study and Business Case
Develop
Develop user stories to represent requirements from the users perspective
Notes: This slide must be used to introduce the learners to the expectations of this session and provide the starting point for a discussion around the learning and content to be covered in this session.
Session Aim – this is a sentence which details the high-level expectation for learning in this session:
“Investigate the fundamentals of networking architectures through looking at Logical Topologies and Protocols which provide management for data transmission.”
Objectives – this is the steps that will be taken to achieve the Aim. Steps on a ladder
“Identify each of the five main networking Logical Topologies used in modern computer networks.”
“Describe the primary benefits of each Logical Topology.”
“List and detail the main features of communications protocols used in computer and telecommunications networks.”
“Explain how communications protocols impact the performance selection of a Logical Topology and the overall network.”

## Slide 6: Competencies and Coverage
Professional Discussion underpinned by Portfolio |  | 
Knowledge | Skills | Behaviours
K1, K3, K4, K5, K7, K8, K10, K12 | S2, S3, S5, S8, S9, S13, S14, S15, S17 | B1, B4, B5, B6, B7, B8, B9
Work-based Project with Questioning |  | 
Knowledge | Skills | Behaviours
K2, K6, K9, K11 | S1, S4, S6, S7, S10, S11, S12, S16 | B2, B3
Notes: Make the learners aware of what KSBs have been covered during this session and which of their Assessment Methods they relate to.
Adapt according to your course/AMs – these are the AMs and KSBs for L4 Network Engineer

## Slide 7: Phases of the SDLC

## Slide 8: Phases of the SDLC
Planning
Analysis
Design
Implementation
Testing
Deployment
Maintenance
All projects will move through the phases of the SDLC, some stages may be repeated (as in methodologies such as Spiral and those that follow the Agile Manifesto) but the stages will all still happen
We are going to look at Planning and Analysis
  Planning – The stage where the feasibility of the project is assessed and a business case is produced
  Analysis – The stage where the requirements are elicited and analysed
K1, K5, B9

## Slide 9: Feasibility Study
Is the Project Feasible? Can it be done? Is it worth doing?

## Slide 10: Feasibility Study
First stage of software development
Conducted by senior members of the involved departments
They collect basic information from the customer and use this to plan the basic project approach
They determine whether it is feasible to solve the problem that has been identified
Its purpose is to evaluate the technical and economic viability of the proposed system to solve the problem
K1, K2, K3, B9

## Slide 11: Feasibility Study
Within the report different areas will be considered;
  Economic Feasibility – can it be developed within an allocated budget?
  Schedule Feasibility – can it be developed within a specified timeframe?
  Operational Feasibility – can we create the operations that the customer requires?
  Legal Feasibility – is the development of the system within regulatory frameworks and applicable laws?
  Technical Feasibility – can the current technology available support the system?
If the checks all show as feasible then the project is given the go ahead to proceed
K1, K3, K6, K8, K11, B9

## Slide 12: Business Case
What options are there? What is recommended? Can we manage it? What do we need?

## Slide 13: Business Case
The business case goes hand in hand with the feasibility study
It justifies the approval to go ahead and allows for the allocation of funds to the project
Business Cases start from the principle that the project is feasible and aim to build up a funding submission based on conclusions from the feasibility study
In the business case you will find;
  Overview of the project – including the organisational context, problem context, expected outcomes and past developments
  Options – including an assessment of the current situation, all identified options to resolve the issue, comparison of the options, and a recommendation of a preferred option
  Implementation details – including targets, workplan, budget and other resources
  Company/Project Team – including their key capabilities, competencies and strengths
K1, K3, K6, K8, K11, B9

## Slide 14: Feasibility and Business Cases
Consider the Feasibility Study and Business Case.
Why are these needed?
Why are they important?
Be prepared to share your ideas
K1, K6, S15, B2, B7, B8, B9

## Slide 15: Requirements Analysis
What does it need to do? Who is going to use it?

## Slide 16: Requirements Analysis
Requirements analysis is the process of determining the user’s expectations for the system that is to be developed
The requirements must be quantifiable, relevant and detailed
Within the Requirement Analysis phase the following must be done;
  Identify Key Stakeholders and End Users
  Elicit Requirements
  Categorise Requirements
  Interpret and Record Requirements
You endeavour within this stage to ensure that there are no conflicting requirements and any language ambiguity has been eliminated
K1, K3, K6, K8, K11, B9

## Slide 17: Requirement Elicitation
What are the requirements? How are we going to find them out?

## Slide 18: Requirements Elicitation
Requirements Elicitation is about obtaining information from stakeholders
We use the word elicit rather than gather because the requirements need to be drawn out from the stakeholders and users they are not just lying around waiting to be picked up
Elicitation can be planned or unplanned
  Planned activities – events that you plan and prepare for and have prior notice of
  Unplanned activities – events that happen randomly and without notice or preparation time
Depending on the size of your company the requirements elicitation process will be carried out by a variety of different roles ranging from a Business Analyst, to a Project Manager and may even be delegated to the Senior Developers (or yourselves!)
K1, K3, K6, K8, K11, B9

## Slide 19: Methods of Eliciting Requirements
There are a multitude of methods to elicit requirements
Methods to elicit requirements include;
  Brainstorming
  Document Analysis
  Focus Groups
  Interface Analysis
  Interviews
  Observations
  Prototyping
  Requirements Workshop
  Surveys/Questionnaires
K1, K3, K4, K6, K8, K11, B9

## Slide 20: Categorising Requirements

## Slide 21: Functional Requirements
Functional requirements describe how the system must function, what it must do
The different functions that a system performs are typically described as functional requirements
Functional requirements need to be clear to for both the development team and the stakeholders
Common mistakes when creating functional requirements are:
  Adding in extra information that may confuse developers
  Not putting in sufficient detail in the requirement documentation
  Important information is left out that is required to fully, accurately and definitively state the requirements
  Requirements are contradictory with other requirements
  Requirements cover more than one task or objective
K1, K3, K6, K11, B9

## Slide 22: Non-functional Requirements
Non-functional requirements specify the ‘quality characteristics’ or ‘quality attributes’ of the system, how the system should work
Gaps in non-functional requirements are common
One way of avoiding gaps is to use non-functional groupings to help you identify them
When you are identifying requirements consider the non-functional groups as you identify the functional requirement
  “When a purchase is made an email must be sent to the customer within 10 minutes of the purchase being completed.”
K1, K2, K3, K6, K11, B9
Security
Availability
Reliability
Performance
Capacity
Scalability
Maintainability
Continuity
Supportability
Serviceability
Back-up
Recoverability
Notes: Expand on what the various categories mean.

## Slide 23: User Stories
Who is the User? What are they wanting to do? Why?

## Slide 24: User Stories
User Stories are ways of expressing requirements from the point of view of the user.
They focus the attention on the people who will be using the system and not the system itself
They are written in the following format:
Role: Who the requirement is for
Action: What the requirement expects the system to do
Benefit: Why the requirement is important
K1, K4, K6, K11, B9
As a , I want to , so that .
Role
Action
Benefit

## Slide 25: User Stories
Role – the user should be an actual human who interacts with the system
  Be as specific as possible
  Remember that the development team is not a user
Action – the behaviour of a system should be written as an action
  The action is usually unique for each user story
  The system is implied and doesn’t get written in to the story
  It should be written in an active voice and not a passive voice
Benefits – the benefit should be a real-world result that in either non-functional or external to the system
  Many stories can have the same benefit
  The benefit can be for other users or customers, not just the user in the story
K1, K4, K6, K11, B9
As a , I want to , so that .
Role
Action
Benefit

## Slide 26: User Stories
Below are some examples of user stories:
K1, K4, K6, K11, B9
As a , I want to , so that .
Customer
have a shopping trolley feature
I can easily purchase items online
As a , I want to , so that .
Manager
generate a report
I can understand which departments need more resources
As a , I want to , ,
so that .
Customer
receive an email when an item is dispatched
I can trace it through the delivery system

## Slide 27: User Stories
Choose 2-5 of the requirements below and write user stories for them
Be prepared to present your user stories
K1, K4, K6, K11, S9, S15, B7, B9
Customers must be able to make a new reservation
Customers must be able to view/amend their bookings
Employees must be able to view all bookings on a particular flight
Employees must be able to view all flights departing a particular airport
Admin must be able to add/delete a flight
Admin must be able to add new airports
The system must allow searches between two airports
The system must allow the customer to reserve a seat on a particular flight
The system for customers must run in all web browsers
The system must perform a back-up every hour
Customers should only be able to see their own bookings and not those of other customers
The interface should be clear and easy to use by customers, employees and admin
As a , I want to , so that .
Role
Action
Benefit

## Slide 28: Summary

## Slide 29: Course Summary
Session Aim
Describe the planning and analysis stages and how to document this stage (D1, D2, D5, D21)
Objectives
Describe
Describe the basics of the Planning and Analysis stages of the SDLC
Justify
Justify the need for the Feasibility Study and Business Case
Develop
Develop user stories to represent requirements from the users perspective
Notes: This slide MUST be shown at the end of each Learning Block so that we can gather feedback from Learners about their experiences.
If sharing through the ‘Present in Teams’ feature in PowerPoint, Learners can click the link (the image) directly.
If sharing through ‘Share a Desktop’ in Teams then the link will need to be shared with the Learners through the chat.
Direct Link -

## Slide 30: Competencies and Coverage
Professional Discussion underpinned by Portfolio |  | 
Knowledge | Skills | Behaviours
K1, K3, K4, K5, K7, K8, K10, K12 | S2, S3, S5, S8, S9, S13, S14, S15, S17 | B1, B4, B5, B6, B7, B8, B9
Work-based Project with Questioning |  | 
Knowledge | Skills | Behaviours
K2, K6, K9, K11 | S1, S4, S6, S7, S10, S11, S12, S16 | B2, B3
Notes: Make the learners aware of what KSBs have been covered during this session and which of their Assessment Methods they relate to.
Adapt according to your course/AMs – these are the AMs and KSBs for L4 Network Engineer